PROJECT STATUS REPORT

pROJECT DATA

|  |  |  |
| --- | --- | --- |
| rEPORT DATE | MAIN FOCUS | made by |
| February 8, 2016 | Initial considerations and class diagram | Carolina Eufrasio |

DeSCRIPTION OF THE MEETING

The group read together the business case while discussing the ideas about the system. We thought about doing all in a website, using PHP, separating the supermarket and customers areas of access. Or to make a website for the customers to do online shopping, that connects to a system that runs just inside the supermarket, which would be done in Java. We couldn’t decide in the meeting, and we agree to keep thinking at home, and decide in the next meeting.

We also start the class diagram, to have a better view of the system.

general project vision

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Task | % concluded | expect finish date | | responsable | Extras |
| Class diagram | 80% | | 15/02/2016 | All members | - |
| Decisions about the system | 50% | | 15/02/2016 | All members | - |
|  |  | |  |  |  |

HISTORY OF RISKS AND PROBLEMS

|  |  |  |
| --- | --- | --- |
| pROBLEMS | ASSIGNED TO | DatE |
| Decide how to organize the system. Just a website or java system + client website | All members | 15/02/2016 |
|  |  |  |
|  |  |  |
|  |  |  |

CONCLUSIONS/RECOMENDATIONS

-