PROJECT STATUS REPORT

pROJECT DATA

|  |  |  |
| --- | --- | --- |
| rEPORT DATE | MAIN FOCUS | made by |
| February 15, 2016 | Division of tasks and design of screens | Carolina Eufrasio |

DeSCRIPTION OF THE MEETING

In this meeting, we split the dev tasks between the group members:

Robertson is going to do the Loyalty Scheme.

Filipe, the Payment part.

And I, Carolina, the Supplier Interface.

We finish the class diagram after a few discussions.

We also decide to make the system in the second option I proposed last week: to make a website for the customers to do online shopping, which connects to a system that runs just inside the supermarket, which would be done in Java.

We discuss and design the screens of the system. The insert product and initial page in the internal system.

general project vision

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Task | % concluded | | expect finish date | | | responsable | Extras | |
| Class diagram | 100% | | | - | | All members | - | |
| Design the system screens | 25% | | | 07/03/2016 | | All members | - | |
| Program the designed screens | 0% | | | 14/03/2016 | | All members | - | |
| Decisions about the system | 100% | | | - | | All members | - | |
| Division of tasks | 100% | | | - | | All members | - | |
|  |  | | |  | |  |  | |
|  | |  |  | |  | | |  | |

HISTORY OF RISKS AND PROBLEMS

|  |  |  |
| --- | --- | --- |
| pROBLEMS | ASSIGNED TO | DatE |
| It was difficult to decide who was going to be with what part. | - | - |