PROJECT STATUS REPORT

pROJECT DATA

|  |  |  |
| --- | --- | --- |
| rEPORT DATE | MAIN FOCUS | made by |
| February 15, 2016 | Decision about individual task and core implementation | Robertson Lima |

DeSCRIPTION OF THE MEETING

During this week, the focus will be deciding and start implementation of the loyalty scheme system, decide on which platform it will run and start the programming.

individual project vision

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Task | | % concluded | expect finish date | | responsable | Extras | |
| Review Java Programming | | 100% | 15/02/2016 | | Robertson | - | |
| Study Programming to Web | | 50% | 06/03/2016 | | Robertson |  | |
| Loyalty Database design | | 50% | 22/02/2016 | | Robertson |  | |
| Physical Store login and product/employee insertion screens implementation | | 30% | 29/02/2016 | | Robertson |  | |
|  | |  |  | |  |  | |
|  |  | |  |  | | |  | |

HISTORY OF RISKS AND PROBLEMS

|  |  |  |
| --- | --- | --- |
| pROBLEMS | ASSIGNED TO | DatE |
| None; | - | - |
|  |  |  |