PROJECT STATUS REPORT

pROJECT DATA

|  |  |  |
| --- | --- | --- |
| rEPORT DATE | MAIN FOCUS | made by |
| February 22, 2016 | System definitions and programming | Carolina Eufrasio |

DeSCRIPTION OF THE MEETING

We made the gantt charts, and we realize that it is a great tool to help organize the progress of the system.

We design two more screens: the login and initial page for the website, and start programming then. And for that, we start studying web programming, like PHP, html and css.

We split the programming of the initial screens. Robertson is going to make the java system screens, and I am going to make the login and the main pages of the website.

general project vision

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Task | % concluded | | expect finish date | | | responsable | Extras | |
| Gantt charts | 100% | | | - | | All members | - | |
| Design system screens | 25% | | | 07/03/2016 | | All members | - | |
| Study web programming | 25% | | | 20/04/2016 | | All members | - | |
| Program system screens | 25% | | | 14/03/2016 | | All members | - | |
|  | |  |  | |  | | |  | |

HISTORY OF RISKS AND PROBLEMS

|  |  |  |
| --- | --- | --- |
| pROBLEMS | ASSIGNED TO | DatE |
| We decide to make a website to clients’ access, but we did not study web programming yet, so we need to study and learn by ourselves. | All members | All project |
|  |  |  |
|  |  |  |
|  |  |  |