PROJECT STATUS REPORT

pROJECT DATA

|  |  |  |
| --- | --- | --- |
| **rEPORT DATE** | **MAIN FOCUS** | **made by** |
| March 7, 2016 | System definitions and programming | Carolina Eufrasio |

DeSCRIPTION OF THE MEETING

After the presentation and the professor`s notes, we decided to do the system only web. Before, we had decided to do the supermarket internal system as a Java system, and the client system as a website. Then we realise that this decision would make our job much more complicated, and we are going to make only the website, using PHP.

We also decided the name of the supermarket, that is going to be `Portuga Market`, and it’s going to sell typical Brazilian products.

We set a deadline for all group members to do the part of the system that was designed for each (Robertson with the loyalty scheme, Carolina with the supplier scheme, and Filipe with the payment), and on the scheduled date, we would join all the work and integrate.

We also split the programming of the system screens between the members, because it’s necessary that the screens exist to we be able to join the work we are going to do separated.

general project vision

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **Task** | | **% concluded** | **expect finish date** | | **responsable** | **Extras** | |
| Design system screens | | 75% | | 14/03/2016 | All members | - | |
| Study web programming | | 50% | | 18/04/2016 | All members | - | |
| Program system screens | | 40% | | 10/04/2016 | All members | - | |
| Program functionalities | 0% | | 04/04/2016 | | All members | | Each member have his own functionality to program | |

HISTORY OF RISKS AND PROBLEMS

|  |  |  |
| --- | --- | --- |
| **pROBLEMS** | **ASSIGNED TO** |  |
| We decide to make a website to clients’ access, but we did not study web programming yet, so we need to study and learn by ourselves. | All members |  |
| We had already created some screens of the Java system, and this screens are not going to be used anymore, so we lost some time that should had been used to something that is really going to be useful. | All members |  |
|  |  |  |
|  |  |  |