PROJECT STATUS REPORT

pROJECT DATA

|  |  |  |
| --- | --- | --- |
| **rEPORT DATE** | **MAIN FOCUS** | **made by** |
| April 4, 2016 | Integration and programming | Carolina Eufrasio |

DeSCRIPTION OF THE MEETING

In this day, we join all the individual parts, as was scheduled, and we needed to do the adjustments for all parts to attach correctly to each other. So, the payment part, the loyalty scheme and the supplier interface were finished, but all separated. After joining all the separated parts, and making the adjustments that were necessary, we finish the website functionalities and e made the website more complete, adding more products for example.

For the presentation next week, we only have now to make the slides presentation and do some adjustments in the website layout, besides making several tests, to make sure everything is working properly.

general project vision

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Task** | **% concluded** | | **expect finish date** | | | **responsable** | **Extras** | |
| Design system screens | 100% | | | 14/03/2016 | | All members | - | |
| Study web programming | 90% | | | 18/04/2016 | | All members | - | |
| Program system screens | 80% | | | 10/04/2016 | | All members | - | |
| Program functionalities | 100% | | | 04/04/2016 | | All members | Each member have their own functionality to program | |
|  | |  |  | |  | | |  | |

HISTORY OF RISKS AND PROBLEMS

|  |  |  |
| --- | --- | --- |
| **pROBLEMS** | **ASSIGNED TO** |  |
| We decide to make a website to clients’ access, but we did not study web programming yet, so we need to study and learn by ourselves. | All members |  |
| We had already created some screens of the Java system, and this screens are not going to be used anymore, so we lost some time that should had been used to something that is really going to be useful. | All members |  |
|  |  |  |
|  |  |  |